|  |  |  |
| --- | --- | --- |
| **PROJECT CHARTER** | | |
| **Project Name** | Visual Schedule Builder Plus (VSB\_Plus) | |
| **Date Produced** | September 19, 2020 | |
| **Project Goals** | A web-base application which help students arrange the their entire course schedule and provide reasonable advice about course selection.  [This section defines what the project will achieve and how it supports the goals of the organization.] | |
| **Project Objectives** | For developing a interactive and flexible web application, it required to programmer own a lot of web programming knowledge and back-end management ability.  [This section defines the specific outcomes that are required to achieve the project goals.] | |
| **Project Budget** | [This section contains the funds available for the project.] | |
| **Project Sponsor** | [Name of project sponsor and job title.] | |
| **Project Manager** | [Name of project manager and job title.] | |
| **Additional Key Project Stakeholders** | | |
| Students at the University of Regina  [The names of key stakeholders that are known at this point in the project, including their job title or project role.] | | |
| **Overall Project Milestones** | | **Dates** |
| Project intro vlog | | Sep 23 2020 |
| Business case and project charter  Problem & requirements prerequisites  Starting of project roadmaps  Prototypes(lo-fidelity) | | Oct 5 2020 (Scrums #1) |
| 1st project progress video blog (vlog)  System/architectural design pictures | | Oct 19 2020 |
| Role-based access/security provisions  Prototypes(hi-fidelity) | | Nov, 2 2020 (Scrums #2) |
| 2nd project progress video blog (vlog)  Coding | | Nov 16 2020 |
| Project promotional package/readme  Coding  Project poster | | Nov 30 2020 (Scrums #3) |
| 3rd project progress video blog (vlog)  Code quality review report  Code testing plan/results  User testing plan/results  Customer help/user training/knowledgebase | | Dec 7 2020 |
| **Overall Project Risks** | | |
| [A list of the overall risks that are known at this point in the project.] | | |