|  |  |  |
| --- | --- | --- |
| **MILESTONE-BASED SCHEDULE** | | |
| **Project Name** | **VSB\_Plus** | |
| **Milestone** | | **Date** |
| Project intro vlog | | Sep 23 2020 (intro vlog) |
| Business case and project charter  Problem & requirements prerequisites  Starting of project roadmaps  Prototypes(lo-fidelity) | | Oct 5 2020 (Scrums #1) |
| 1st project progress video blog (vlog)  System/architectural design pictures | | Oct 19 2020 (vlog #1) |
| Role-based access/security provisions  Prototypes(hi-fidelity) | | Nov, 2 2020 (Scrums #2) |
| 2nd project progress video blog (vlog)  Coding | | Nov 16 2020 (vlog #2) |
| Project promotional package/readme  Coding  Project poster | | Nov 30 2020 (Scrums #3) |
| 3rd project progress video blog (vlog)  Code quality review report  Code testing plan/results  User testing plan/results  Customer help/user training/knowledgebase | | Dec 7 2020 (Vlog #3) |